# mobile-app-launch Project Brief

Generated on 2025-11-18 19:50 via PM Agent automated documentation.

# Project Charter

# Project Charter

## Goal
Launch a productivity mobile app for iOS and Android by Q1 2026.

## Scope
**Included:**
- User authentication (email/Google/Apple)
- Task management features
- Cloud sync
- Basic analytics
- App Store submission

**Not Included:**
- Premium subscription features (Phase 2)
- Web version
- Enterprise features

## Success Criteria
- 10,000 downloads in first month
- 4+ star rating on both stores
- < 2% crash rate
- Launch on time and within budget

## Stakeholders
- **Product Owner:** Sarah Chen (sarah@company.com)
- **Tech Lead:** Alex Kumar (alex@company.com)
- **Designer:** Maria Lopez (maria@company.com)
- **QA Lead:** Jordan Taylor (jordan@company.com)

# Plan Snapshot

| ID | Title | Owner | Due | Status |
| --- | --- | --- | --- | --- |
| 1 | Project Kickoff Meeting | Douglas | 2023-11-24 | done |
| 2 | Define Project Objectives | Unassigned | 2023-11-30 | todo |
| 3 | Identify Key Stakeholders | Unassigned | 2023-11-30 | todo |
| 4 | Develop Project Scope Statement | Unassigned | 2023-12-04 | todo |
| 5 | Create Wireframes and Mockups | Unassigned | 2023-12-11 | todo |
| 6 | Design User Interface (UI) and User Experience (UX) | Unassigned | 2023-12-18 | todo |
| 7 | Review and Approve Design | Unassigned | 2023-12-22 | todo |
| 8 | Set Up Development Environment | Unassigned | 2024-01-05 | todo |
| 9 | Develop Core Features | Unassigned | 2024-02-02 | todo |
| 10 | Conduct Unit Testing | Unassigned | 2024-02-09 | todo |
| 11 | Perform Integration Testing | Unassigned | 2024-02-16 | todo |
| 12 | Conduct User Acceptance Testing (UAT) | Unassigned | 2024-02-23 | todo |
| 13 | Fix Bugs and Issues | Unassigned | 2024-03-01 | todo |
| 14 | Prepare Marketing Materials | Unassigned | 2024-03-08 | todo |
| 15 | Launch App on App Stores | Unassigned | 2024-03-15 | todo |

(Showing first 15 of 20 tasks)

# Critical Path Analysis

| Task | Earliest | Latest | Slack (d) | Critical? |
| --- | --- | --- | --- | --- |
| #1 Project Kickoff Meeting | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #2 Define Project Objectives | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #3 Identify Key Stakeholders | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #4 Develop Project Scope Statement | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #5 Create Wireframes and Mockups | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #6 Design User Interface (UI) and User Experience (UX) | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #7 Review and Approve Design | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #8 Set Up Development Environment | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #9 Develop Core Features | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #10 Conduct Unit Testing | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #11 Perform Integration Testing | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #12 Conduct User Acceptance Testing (UAT) | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #13 Fix Bugs and Issues | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #14 Prepare Marketing Materials | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #15 Launch App on App Stores | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #16 Monitor Initial Feedback | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #17 Gather User Feedback | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #18 Plan for Updates and Improvements | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #19 Analyze App Performance Metrics | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |
| #20 API Development | 2023-11-24 → 2023-11-25 | 2023-11-24 → 2023-11-25 | 0 | Yes |

# Schedule Risk Outlook

P50 completion: 2023-11-26, P90 completion: 2023-11-26.

Monte Carlo percentiles are calculated from thousands of simulations using the task-level duration estimates.

Top risk drivers:

- #17 Gather User Feedback: correlation 0.02, avg duration 1.3 days.

- #20 API Development: correlation 0.02, avg duration 1.3 days.

- #7 Review and Approve Design: correlation 0.02, avg duration 1.3 days.

- #1 Project Kickoff Meeting: correlation 0.02, avg duration 1.3 days.

- #14 Prepare Marketing Materials: correlation 0.02, avg duration 1.3 days.

# Near-Term Focus

| Task | Due | Owner | Status | Reason |
| --- | --- | --- | --- | --- |
| #1 Project Kickoff Meeting | 2023-11-24 | Douglas | done | Overdue (-725d) |
| #2 Define Project Objectives | 2023-11-30 | Unassigned | todo | Overdue (-719d) |
| #3 Identify Key Stakeholders | 2023-11-30 | Unassigned | todo | Overdue (-719d) |
| #20 API Development | 2023-12-01 | Unassigned | todo | Overdue (-718d) |
| #4 Develop Project Scope Statement | 2023-12-04 | Unassigned | todo | Overdue (-715d) |
| #5 Create Wireframes and Mockups | 2023-12-11 | Unassigned | todo | Overdue (-708d) |
| #6 Design User Interface (UI) and User Experience (UX) | 2023-12-18 | Unassigned | todo | Overdue (-701d) |
| #7 Review and Approve Design | 2023-12-22 | Unassigned | todo | Overdue (-697d) |
| #8 Set Up Development Environment | 2024-01-05 | Unassigned | todo | Overdue (-683d) |
| #9 Develop Core Features | 2024-02-02 | Unassigned | todo | Overdue (-655d) |
| #10 Conduct Unit Testing | 2024-02-09 | Unassigned | todo | Overdue (-648d) |
| #11 Perform Integration Testing | 2024-02-16 | Unassigned | todo | Overdue (-641d) |
| #12 Conduct User Acceptance Testing (UAT) | 2024-02-23 | Unassigned | todo | Overdue (-634d) |
| #13 Fix Bugs and Issues | 2024-03-01 | Unassigned | todo | Overdue (-627d) |
| #14 Prepare Marketing Materials | 2024-03-08 | Unassigned | todo | Overdue (-620d) |
| #15 Launch App on App Stores | 2024-03-15 | Unassigned | todo | Overdue (-613d) |
| #16 Monitor Initial Feedback | 2024-03-22 | Unassigned | todo | Overdue (-606d) |
| #17 Gather User Feedback | 2024-03-29 | Unassigned | todo | Overdue (-599d) |
| #18 Plan for Updates and Improvements | 2024-04-05 | Unassigned | todo | Overdue (-592d) |
| #19 Analyze App Performance Metrics | 2024-04-12 | Unassigned | todo | Overdue (-585d) |

# Risks & Issues

# Risks & Issues

# Decision Log Highlights

# Decision Log

# Artifacts Inventory

- artifacts/README.md (0.3 KB, updated 2025-11-18 19:49)

# Gantt Timeline